# X4O Project Milestones Dashboard Setup Guide (Business Plan)

Project: X4O Website Redevelopment

Company: X4O (Pty) Limited

Document Type: Smartsheet Business Dashboard Configuration

Date: February 12, 2026

Prepared By: Keenan Husselmann

Version: 2.0 (Business Plan Edition)

________________________________________________________________________________

## Table of Contents

[Introduction](#introduction)

[Prerequisites](#prerequisites)

[Step 1: Create Your Dashboard](#step-1-create-your-dashboard)

[Step 2: Add KPI Metrics](#step-2-add-kpi-metrics)

[Step 3: Add Phase Progress Chart](#step-3-add-phase-progress-chart)

[Step 4: Add Status Pie Chart](#step-4-add-status-pie-chart)

[Step 5: Add Priority Chart](#step-5-add-priority-chart)

[Step 6: Add Upcoming Milestones Grid](#step-6-add-upcoming-milestones-grid)

[Step 7: Add Critical Items Grid](#step-7-add-critical-items-grid)

[Step 8: Finalize Layout](#step-8-finalize-layout)

[Troubleshooting](#troubleshooting)

________________________________________________________________________________

## Introduction

This guide will help you create a professional dashboard for tracking the X4O project milestones using Smartsheet Business plan.

### What You'll Build

A single-page dashboard with:

4 KPI metric cards (Total, Completed, Progress %, Remaining)

Phase progress bar chart

Status distribution pie chart

Priority breakdown chart

Upcoming milestones data grid

Critical milestones data grid

### Prerequisites

✅ Required:

Smartsheet Business plan (or higher)

X4O Project Milestones sheet already imported and configured (see MILESTONES_SHEET_SUMMARY_AND_REPORTS.md)

Sheet Summary fields created (12 fields)

Timeline View report created

✅ Before you start:

Open your X4O Project Milestones sheet

Verify Sheet Summary panel shows all 12 metrics

You should have multiple reports created (each can have different sorting/filtering)

### Understanding Reports and Charts

KEY CONCEPT: Each chart widget can only use ONE report as its data source, and that report has ONE specific sort order.

This means:

If Phase Progress chart needs data sorted by Phase → use Report A (sorted by Phase)

If you later add a Timeline chart needing data sorted by Date → use Report B (sorted by Date)

You CANNOT change sorting per-widget - sorting comes from the report

What you'll need:

Chart Widget | Best Report to Use | Why

KPI Metrics | Sheet Summary fields | Pre-calculated numbers

Phase Progress Chart | "X4O - Timeline View" | Sorted by Phase (1→7), then Start Date

Status Pie Chart | "X4O - Timeline View" | Contains all 38 milestones (sorting doesn't matter for pie charts)

Priority Donut | "X4O - Timeline View" | Contains all 38 milestones (sorting doesn't matter for donut charts)

Upcoming Milestones Grid | "X4O - Upcoming Milestones" | Filtered to Not Started within next 90 days

Critical Items Grid | "X4O - Critical Milestones" | Filtered to Priority = Critical

Tip: You can reuse the same report for multiple pie/donut charts since they just COUNT items - sort order doesn't affect them!

________________________________________________________________________________

## Step 1: Create Your Dashboard

### 1.1 Create New Dashboard

Click your profile/workspace icon (top-left in Smartsheet)

Click + Create → Dashboard

Name: `X4O Milestones Dashboard`

Click OK

Result: Blank dashboard opens with "Add Widget" button visible

### 1.2 Dashboard Settings

Click the gear icon (⚙️) in top-right corner

Configure:

Auto-refresh: ON (every 5 minutes)

Background: White

Click OK

________________________________________________________________________________

## Step 2: Add KPI Metrics

We'll create 4 metric widgets showing key numbers.

### 2.1 Total Milestones Metric

Click + Add Widget

Select Metric widget type

Configure:

Data:

Data Source: Browse → Select "X4O Project Milestones" sheet

Source Type: Sheet Summary

Select Summary Field: Total Milestones

Display:

Title: Total Milestones

Show Title: Yes

Number Format: Number (no decimals)

Style:

Size: Small

Color: Default blue

Click OK

Expected Value: 38

### 2.2 Completed Milestones Metric

Click + Add Widget

Select Metric

Configure:

Data:

Data Source: X4O Project Milestones sheet

Source Type: Sheet Summary

Summary Field: Completed Milestones

Display:

Title: Completed

Number Format: Number

Style:

Size: Small

Color: Green (#28a745)

Click OK

Expected Value: 28

### 2.3 Overall Progress Metric

Click + Add Widget

Select Metric

Configure:

Data:

Data Source: X4O Project Milestones sheet

Source Type: Sheet Summary

Summary Field: Overall % Complete

Display:

Title: Progress

Number Format: Percentage (1 decimal)

Style:

Size: Small

Color: Blue (#97c0e8)

Click OK

Expected Value: 73.7%

### 2.4 Remaining Milestones Metric

Click + Add Widget

Select Metric

Configure:

Data:

Data Source: X4O Project Milestones sheet

Source Type: Sheet Summary

Summary Field: Not Started Milestones

Display:

Title: Remaining

Number Format: Number

Style:

Size: Small

Color: Orange (#fd7e14)

Click OK

Expected Value: 10

### 2.5 Arrange Metrics in a Row

Drag and drop the 4 widgets to align horizontally in a row

Resize each to be equal width

Align the tops so they form a clean row

________________________________________________________________________________

## Step 3: Add Phase Progress Chart

This chart shows completion status for each of the 7 phases.

### 3.1 Create Chart Widget

Click + Add Widget

Select Chart widget type

Configure:

Data:

Data Source: Browse → Select "X4O - Timeline View" report

(This report is sorted by Phase ascending, ensuring phases display 1→7 in correct order)

Chart Type: Horizontal Bar Chart

Primary Column:

Group By: Phase

Value Display:

Display Value: Count (or Row Count)

Color By: Status

Chart Title:

Title: Phase Progress

Show Title: Yes

Legend:

Show Legend: Yes

Position: Bottom

Colors:

Complete: Green (#28a745)

In Progress: Yellow (#ffc107)

Not Started: Gray (#6c757d)

Click OK

Expected Result: Horizontal bars showing 7 phases with stacked colors

Important: This chart will display phases in the order they appear in the source report. If phases show in wrong order (Phase 7 first), your report needs to be sorted by Phase ascending.

________________________________________________________________________________

## Step 4: Add Status Pie Chart

This shows overall project completion status.

### 4.1 Create Pie Chart Widget

Click + Add Widget

Select Chart

Configure:

Data:

Data Source: Browse → Select "X4O - Timeline View" report

(This report contains all 38 milestones - sorting doesn't matter for pie charts, they just count by status)

Chart Type: Pie Chart

Primary Column:

Group By: Status

Value:

Display Value: Count

Chart Title:

Title: Status Distribution

Show Title: Yes

Display:

Show Legend: Yes (Right side)

Show Percentages: Yes

Show Values: Yes

Colors:

Complete: Green

In Progress: Yellow

Not Started: Gray

Click OK

Expected Result: Pie chart showing ~74% Complete, ~26% Not Started

Note: Status pie charts don't depend on report sorting - they just count how many milestones have each status.

________________________________________________________________________________

## Step 5: Add Priority Chart

Shows breakdown of milestones by priority level.

### 5.1 Create Donut Chart Widget

Click + Add Widget

Select Chart

Configure:

Data:

Data Source: Browse → Select "X4O - Timeline View" report

(This report contains all 38 milestones - sorting doesn't matter for donut charts, they just count by priority)

Chart Type: Donut Chart

Primary Column:

Group By: Priority

Value:

Display Value: Count

Chart Title:

Title: Priority Breakdown

Show Title: Yes

Display:

Show Legend: Yes (Bottom)

Show Counts: Yes

Colors:

Critical: Red (#dc3545)

High: Orange (#fd7e14)

Medium: Blue (#0dcaf0)

Low: Gray (#6c757d)

Click OK

Expected Result: Donut showing 7 Critical, 20 High, 8 Medium, 3 Low

Note: Like pie charts, donut charts just count items in each category - report sorting doesn't matter.

________________________________________________________________________________

## Step 6: Add Upcoming Milestones Grid

Shows next milestones to complete.

### 6.1 Create Report Widget (Grid)

Click + Add Widget

Select Report widget type

Configure:

Data:

Source: Browse → Select "X4O - Upcoming Milestones" report

(This report is filtered to show only Not Started milestones within the next 90 days)

Title:

Widget Title: Upcoming Milestones

Show Title: Yes

Display:

Columns to show:

Milestone Name

Phase

Start Date

Priority

Row limit: 10 rows

Enable scrolling: Yes

Click OK

Expected Result: Grid showing next 10 milestones to complete

________________________________________________________________________________

## Step 7: Add Critical Items Grid

Shows all critical priority milestones.

### 7.1 Create Report Widget

Click + Add Widget

Select Report

Configure:

Data:

Source: Browse → Select "X4O - Critical Milestones" report

(This report is filtered to show only Priority = Critical milestones)

Title:

Widget Title: Critical Milestones

Show Title: Yes

Display:

Columns to show:

Milestone Name

Status

Start Date

% Complete

Row limit: 15 rows

Click OK

Expected Result: Grid showing 7 critical milestones

________________________________________________________________________________

## Step 8: Finalize Layout

### 8.1 Arrange Widgets

Drag and drop widgets into this recommended layout:

┌──────────────────────────────────────────────────────────┐

│  Total: 38   Completed: 28   Progress: 74%   Remaining: 10  │

├────────────────────────┬─────────────────────────────────┤

│  Phase Progress Chart  │  Status Pie Chart               │

│  (Horizontal bar)      │  (Pie)                          │

├────────────────────────┼─────────────────────────────────┤

│  Priority Breakdown    │                                 │

│  (Donut)               │                                 │

├────────────────────────┴─────────────────────────────────┤

│  Upcoming Milestones Grid (Full width)                   │

├───────────────────────────────────────────────────────────┤

│  Critical Milestones Grid (Full width)                   │

└───────────────────────────────────────────────────────────┘

### 8.2 Alignment Tips

Select multiple widgets: Hold Shift + Click

Align tops: Right-click → Align → Align Tops

Make same width: Right-click → Resize → Make Same Width

Distribute evenly: Right-click → Align → Distribute Horizontally

### 8.3 Final Polish

Add a Title widget at the very top:

Click + Add Widget → Title

Text: `X4O Website Redevelopment - Milestones Dashboard`

Font: Large (24pt)

Background: Blue (#97c0e8)

Text Color: White

Add optional Rich Text widget for legend:

Text:

Status Colors: 🟢 Complete | 🟡 In Progress | ⚪ Not Started

Priority: 🔴 Critical | 🟠 High | 🔵 Medium | ⚫ Low

Save dashboard (Ctrl+S)

________________________________________________________________________________

## Troubleshooting

### Issue: Phases Showing in Wrong Order

Problem: Phase Progress chart shows "Phase 7: Maintenance" at the top instead of "Phase 1: Planning"

Why this happens: The chart gets its sort order from the REPORT, not from the widget settings. If your report is sorted incorrectly, the chart will display in wrong order.

Solution:

Option 1: Fix the existing report's sorting

Find which report your Phase Progress chart is using:

Click the chart widget

Click Edit (pencil icon)

Look at "Data Source" field - note the report name

Click Cancel

Open that report:

Click Smartsheet logo (top-left)

Browse to the report (e.g., "X4O - Timeline View")

Click to open

Fix the sorting:

Look for Sort icon in toolbar (↕️ or funnel with arrows)

Click it

Configure:

Primary Sort: Phase (Ascending A→Z)

Secondary Sort: Start Date (Ascending, oldest first)

Click OK or Apply

Verify the fix:

Report should now show Phase 1 items first, Phase 7 last

Go back to dashboard

Refresh (F5)

Chart should now show phases 1-7 in correct order

Option 2: Create a NEW report specifically for this chart

Create dedicated Phase Progress report:

Click + Create → Report

Name: "X4O - Phase Progress View"

Source: X4O Project Milestones

Filter: Status is one of Complete, In Progress, Not Started (shows all)

Sort: Phase (Ascending), then Start Date (Ascending)

Save

Update the chart to use new report:

Go to dashboard

Click Phase Progress chart → Edit

Change Data Source to "X4O - Phase Progress View"

Click OK

Chart now shows phases in correct order

Which option to use?

Option 1 if the existing report is only used for this chart

Option 2 if the existing report is used by other charts that need different sorting

________________________________________________________________________________

### Issue: Metric Shows Blank or Zero

Problem: KPI metric displays 0 or nothing

Solution:

Check Sheet Summary:

Open X4O Project Milestones sheet

Click Sheet Summary icon (right panel)

Verify the field exists and has a value

If formula shows #UNPARSEABLE, fix the formula (see MILESTONES_SHEET_SUMMARY_AND_REPORTS.md)

Recreate Widget:

Delete the broken metric widget

Create new widget following steps in Section 2

Ensure you select Sheet Summary as source type

________________________________________________________________________________

### Issue: Chart Shows "No Data"

Problem: Chart displays "No data to display" message

Solution:

Check Report:

Open the report being used as data source

Verify it contains data (should show milestones)

If empty, check filters in report

Verify Data Source:

Edit widget

Check that correct report is selected

Ensure Group By field is set correctly

Check Group By Column:

Open source sheet

Verify the column has dropdown values (not blank)

Example: Phase column should have "Phase 1: Planning", "Phase 2: Design", etc.

________________________________________________________________________________

### Issue: Can't Edit Dashboard

Problem: Dashboard won't let you add widgets or move things

Solution:

Check Edit Mode:

Look for Edit button in top-right

Click it to enable editing

Check Permissions:

You need Owner or Admin permissions

Contact dashboard owner if you only have Viewer access

Browser Issues:

Try different browser (Chrome recommended)

Clear cache: Ctrl+Shift+Delete

Disable browser extensions temporarily

________________________________________________________________________________

### Issue: Widgets Not Loading

Problem: Dashboard shows loading spinner forever

Solution:

Refresh Page: Press F5 or Ctrl+R

Hard Refresh: Press Ctrl+Shift+R

Check Internet Connection Check you're online

Check Smartsheet Status:

Visit: status.smartsheet.com

Check for service outages

Try Incognito Mode:

Ctrl+Shift+N (Chrome)

Tests if it's a cache/extension issue

________________________________________________________________________________

## Quick Reference Card

### Dashboard Maintenance

Update Milestones:

Open X4O Project Milestones sheet

Change Status, % Complete, dates as needed

Dashboard auto-updates within 5 minutes

Share Dashboard:

Click Share button (top-right)

Enter email addresses

Set permission: Viewer (can see only) or Editor (can modify)

Click Send

Export Dashboard:

Click File menu

Select Print

Choose PDF

Save to computer

Common Widget Edits:

Edit widget: Click widget → Click pencil icon (Edit)

Delete widget: Click widget → Click X icon (Delete)

Resize widget: Click and drag corners/edges

Move widget: Click and drag widget title bar

________________________________________________________________________________

## Summary

You've created a professional dashboard with:

✅ 4 KPI Metrics - Total, Completed, Progress %, Remaining

✅ Phase Progress Chart - Horizontal bar showing all 7 phases

✅ Status Pie Chart - Overall completion breakdown

✅ Priority Donut Chart - Critical/High/Medium/Low distribution

✅ Upcoming Milestones Grid - Next 10 items to complete

✅ Critical Items Grid - All critical priority milestones

### Next Steps

Share with team: Click Share, add team members as Viewers

Set up email reports: File → Send → Schedule weekly PDF

Customize colors: Edit widgets to match brand colors

Add more widgets: Consider adding:

Gantt timeline chart (needs date-sorted report)

Phase 7-focused table

Monthly completion trend

### Pro Tips for Using Multiple Reports

Why you created multiple reports:

Each chart widget inherits sorting from its source report

You CANNOT override report sorting in the widget

Solution: Create separate reports with different sorting for different charts

Report reuse strategy:

✅ Reuse for pie/donut charts: They just count - sorting doesn't matter

✅ Reuse for grids with same filters: Same filtered data can feed multiple widgets

❌ Don't reuse for charts needing different order: Phase chart needs Phase sorting, Timeline needs Date sorting

Example multi-report setup:

Report 1: "X4O - Timeline View" (sorted by Phase → Start Date)

↳ Used by: Phase Progress Chart, Status Pie Chart, Priority Donut Chart

Report 2: "X4O - Upcoming Milestones" (filtered: Not Started, next 90 days)

↳ Used by: Upcoming Milestones Grid

Report 3: "X4O - Critical Milestones" (filtered: Priority = Critical)

↳ Used by: Critical Milestones Grid

Report 4: "X4O - Completed Milestones" (filtered: Status = Complete)

↳ Available for: Historical tracking widgets

Report 5: "X4O - High Priority Pending" (filtered: Critical/High + Not Started)

↳ Available for: Priority-focused widgets

Report 6: "X4O - Phase 7 Maintenance" (filtered: Phase 7 only)

↳ Available for: Phase 7 tracking widget

________________________________________________________________________________

## Document Information

Document Version: 2.0 (Business Plan Edition)

Last Updated: February 12, 2026

Prepared By: Keenan Husselmann

Smartsheet Plan: Business (or higher)

Status: ✅ Complete

Related Documents:

`MILESTONES_SHEET_SUMMARY_AND_REPORTS.md` - Sheet Summary setup

`X4O_Project_Milestones.csv` - Source data file

________________________________________________________________________________

END OF DOCUMENT